## Slide 1
Session – 18
SAFe Methodology

## Slide 2: How different than other Agile practices
Let's see how Scaled Agile framework is different from other agile practices,
• It's publicly available and free to use.
• Available in a highly approachable and usable form.
• it constantly/regularly modifies/maintains most commonly used agile practices.
• Offers useful extensions to common agile practices.
• Grounds agile practices to an enterprise context.
• Offers complete picture of software development.
• Visibility or transparency is more on all the levels.
• Continues or regular feedback on quality and improvement.

## Slide 3: Different Levels in SAFE
There are two different types of SAFe implementation:
1. SAFe 4.0 implementation .
SAFe 3.0 implementation.

## Slide 4: Team Level
Roles/Teams | Events | Artifacts
* Agile Team | * Sprint Planning | * Team Backlog
* Product Owner | * Backlog Grooming | * Non-Functional Requirements
* Scrum Master | * Daily Stand-Up | * Team PI Objectives
 | * Execution | * Iterations
 | * Sprint Demo | * Stories(Working Software)
 | * Sprint Retrospective | * Sprint Goals
 | * IP Sprints | * Built-In Quality
 |  | * Spikes
 |  | * Team Kanban

## Slide 5: Program Level
Roles/Teams |  | Events |  | Artifacts
* DevOps |  | * PI(Program Increment) Planning |  | * Vision
* System Team |  | * System Demos |  | * Roadmap
* Release Management |  | * Inspect and Adopt Workshop |  | * Metrics
* Product Management |  | * Architectural Runway |  | * Milestones
* UEX Architect |  | * Release Any Time |  | * Releases
* Release Train Engineer(RTE) |  | * Agile Release Train |  | * Program Epics
* System Architect/Engineer |  | * Release |  | * Program Kanban
* Business Owners |  |  |  | * Program Backlog
* Lean-Agile Leaders |  |  |  | * Non-Functional Requirements
* Communities of Practice |  |  |  | * Weighted Shortest Job First (WSJF)
* Shared Services |  |  |  | * Program PI Objectives
* Customer |  |  |  | * Feature
 |  |  |  | * Enabler
 |  |  |  | * Solution
 |  |  |  | * Value Stream Coordination

## Slide 6: Portfolio Level
Roles/Teams | Events | Artifacts
* Enterprise Architect | * Strategic Investment Planning | * Strategic Themes
* Program Portfolio Mgmt | * Kanban Portfolio(Epic) Planning | * Enterprise
* Epic Owners |  | * Portfolio Backlog
 |  | * Portfolio Kanban
 |  | * Non-Functional Requirements
 |  | * Epic and Enabler
 |  | * Value Stream
 |  | * Budgets(CapEx and OpEx)

## Slide 7: Value Stream Level
Roles/Teams | Events | Artifacts
* DevOps | * Pre and Post PI(Program Increment) Planning | * Vision
* System Team | * Solution Demos | * Roadmap
* Release Management | * Inspect and Adopt Workshop | * Metrics
* Solution Management | * Agile Release Train | * Milestones
* UEX Architect |  | * Releases
* Value Stream Engineer(RTE) |  | *Value Stream Epics
* Solution Architect/Engineer |  | * Value Stream Kanban
* Shared Services |  | * Value Stream Backlog
* Customer |  | * Non-Functional Requirements
* Supplier |  | * Weighted Shortest Job First (WSJF)
 |  | * Value Stream PI Objectives
 |  | * Capability
 |  | * Enabler
 |  | * Solution Context
 |  | * Value Stream Coordination
 |  | * Economic Framework
 |  | * Solution Intent
 |  | * MBSE
 |  | * Set Based
 |  | * Agile Architecture

## Slide 8: Questions
How different than other Agile practices
List out the principles of Agile Manifesto
Explain Different Levels in SAFE